Presentation Title
Finalling: Releasing and
Post-Production
3 March 2011
CMPT420 / COMM350
Sean Ho
Trinity Western University

---
Quiz ch23-25
- Name 2 (out of ≈8) checklist items that should be on a code release checklist.
- What 4 questions should a postmortem focus on?
- What document does a postmortem produce?
- What is the purpose of a closing kit?
- What 4 (categories of) items go into a closing kit?

---
Quiz ch23-25: answers #1-3
- Name 2 (out of ≈8) checklist items that should be on a code release checklist.
  - Legal/©/EULA, support info, localize, demos, ratings, console/TCR approval, QA approval
- What 4 questions should a postmortem focus on?
  - Achieve goals? Resources/expectations realistic?
    What went right/wrong? Lessons learned?
- What document does a postmortem produce?
  - Lessons-learned document

---
Quiz ch23-25: answers #4-5
- What is the purpose of a closing kit?
  - Enable a future dev team to continue development
- What 4 (categories of) items go into a closing kit?
  - Assets, tools, code, documentation

---
Outline for today: Finalling
- Milestones for code release:
  - Alpha → Beta → RC → Gold
- Closing kits
  - Docs + Code + Assets + Tools
- Postmortems
  - Orig. Plan → Reality → Root Causes → New Goals

---
Milestones for code release
Closed β:
committed
testers
Console
acceptance
White-box
testing
Internal
black-box
testing
Packaging
Legal,
EULA, ©
Manu-
facturing
Open β:
public
downloads
Content
ratings
Game play
balancing
Playable
prototype
Post-
mortem
Usability
testing
Code
complete
Feature
complete
Closing
kit
Localization
ALPHA
BETA
RC
Gold

---
Closing kits
- Live developer systems (e.g., Trac) may be shutdown after production is complete, so
- Closing kit is an archive of the production
- Everything a new team would need to continue development or produce a sequel:
  - Documentation
  - Source code
  - Assets
  - Tools

---
Contents of a closing kit: 1
- Docs:
  - Design docs, UI mockups
  - QA test plans / checklists
  - External libraries (w/ver): PyGame, PyMunk, …
  - Dev tools: Hg, PyDev
  - How-to install dev setup, how-to build
  - Asset production pipeline
- Code:
  - Incl. snapshots of gold master code, local tools

---
Contents of a closing kit: 2
- Assets: incl. all asset checklists
  - Original source for art (so can tweak)
  - Uncompressed audio (music, effects, VO)
  - All in-game text (dialogue, tooltips, labels, help)
  - Video: in-game FMV, promo trailers
  - Localized versions of everything (+ checklists)
- Tools: in-house or 3rd-party
  - Dev/build tools, asset production tools, localization tools, special plug-ins

---
Postmortems
- Immediately after shipping final product
  - While the experience is still fresh in minds
  - Budget time for it in schedule, before folks leave
- Production process, not details of project
  - Lessons need to be portable to next project
- Cultivating a culture of learning
  - Don't: “Whew, I'm done! Throw it all away!”
  - Do: “What can we learn for next time?”
  - Learn … history … or repeat …

---
After Action Reviews (AAR)
- Conceptual forefather of postmortems
- Developed by U.S. Army,
  still used in training,
  peacekeeping, and combat
- What was planned? (objective)
- What actually happened? (reality)
- What were the root causes? (learning)
- What will we sustain or improve? (goals)
- Further reading: USAID ppt, USArmy TC25, Signet Consulting

---
Case study: Valve's “Portal”
- (GamaSutra / Game Developer Jan 2008)
- 8 fresh grads from DigiPenIT
  - Senior project: Narbacular Drop
  - Job fair → hired by Valve → dev Portal in 26mos
- Play tests: e.g., difficulty ramps
- Story: GLaDOS character
- Using frameworks: extending Source
- Performance: LOD+stencils for render speed

---
Square/Enix FFXII
GamaSutra: "What Went Wrong?"
and "Behind the Scenes of FF XIII"
Poor communication:
“During the development of Final Fantasy XII, the pressure to succeed was at such a high point that we were on the brink of losing control during even the slightest misunderstanding. What happened was our team was given the freedom to make changes at various stages of development, but the adverse affect of this freedom was miscommunication, confusion, and disorder. How work was to be distributed was also often ambiguous, which contributed to the problem.”
Attaining a shared vision through demo:
“With a tangible version of the game that could actually be played, internal debates transitioned from theoretical discussions based solely on abstract concepts to concrete dialogue. The demo not only unified the vision and understanding of the game’s direction across the entire development team, but it was also the first time that everyone could see exactly how the assets they worked on would function within the game”

---
Further reading
- Postmortems:
  - GamaSutra's extensive archive (GameDev mag)
    - 2009 summary: top 10 “What Went Wrong?”
  - Vector Unit's “Hydro Thunder Hurricane”
    (≤7-man, 14-mo, startup)
  - AtomicBoy's “Empires of Steel” (1-man failure)
  - Lazy8's “Cogs” (indie success)